## Slide 1: CMPE 295B Project Status Stock prediction using Neural Networks Advisor : Gokay Saldamli
Sneha, (sneha@sjsu.edu) Mahesh Reddy Konatham (maheshreddy.konatham@sjsu.edu) Shreya Hagalahalli Shrinivas( shreya.hagalahallishrinivas@sjsu.edu) Mohdi Habibi (mohdi.habibi@sjsu.edu)

## Slide 2: Project Prototype Completion Status
Overall Project Completion Status: 40% complete
Individual Status
  Sneha (Data Extraction): 40% complete
  Shreya Hagalahalli Shrinivas(Data Visualization): 40% complete
  Mohdi habibi (Data Modeling): 40% complete
  Mahesh Reddy Konatham (Data Modeling): 40% complete

## Slide 3: Project Report Completion Status
Overall Project Report Status: 80% complete
Individual Status
  Sneha (Chapter 5, 6 & 9): 80% complete
  Shreya Hagalahalli Shrinivas (Chapter 3, 4 & 9): 80% complete
  Mohdi Habibi (Chapter 7,8 & 9): 80% complete
  Mahesh Reddy Konatham (Chapter 1, 2 & 9): 80% complete

## Slide 4: Project Concerns
Resource needs not satisfied
  All resource needs for project are available
Potential project showstoppers
  Long Model Training Hours
  Model integration with frontend

## Slide 5: Meetings with Project Advisor
Recent meetings with Project Advisor
  Project Report - May 5, 2020
  Workbook 2 - April 16, 2020
  Project Implementation Phase 1 - April 12, 2020
Planned meetings with Project Advisor
  Project Implementation Phase 2 - September 1, 2020
  Hyperparameter tuning - September 20, 2020
  Integration - October 8, 2020
  Model Deployment - November 1, 2020
  Final Report - November 30, 2020

## Slide 6: Special Needs for Project Expo
Not Applicable